FINAL TEST REPORT

nopCommerce E-Commerce Platform v4.70

Document ID: FTR-NOPC-001

Date: 2026-04-06

Status: DRAFT — Sprint 6 of 8

Classification: Confidential

| Attribute | Value |
| --- | --- |
| Author | QA Test Team |
| Reviewer | Test Manager |
| Approver | Release Manager |
| Version | 0.1 |
| Project | nopCommerce v4.70 |
| Sprint | 6 of 8 |

# Table of Contents

1. Executive Summary

2. Variances from Test Plan

3. Quality Assessment

4. Summary of Results

5. Release Recommendation

6. Risk Mitigation Summary

7. Trend Analysis

8. Lessons Learned

9. Recommendations

Appendix A: Document History

Appendix B: Glossary

# 1. Executive Summary

This Final Test Report documents the testing activities, results, and quality assessment for the nopCommerce e-commerce platform v4.70. Testing is currently at Sprint 6 of 8 (75% execution complete). A total of 5,450 test cases were planned across 6 test levels, with 4,090 executed to date. The overall pass rate stands at 90%, with 47 defects discovered (8 critical). The release recommendation is CONDITIONAL GO, pending resolution of 8 critical defects and completion of UAT.

| Metric | Value |
| --- | --- |
| Total Test Cases Planned | 5,450 |
| Test Cases Executed | 4,090 (75%) |
| Test Cases Passed | 3,681 (90%) |
| Test Cases Failed | 286 (7%) |
| Test Cases Blocked | 123 (3%) |
| Total Defects Found | 47 |
| Critical Defects Open | 8 |
| Requirements Coverage | 84% |
| Release Recommendation | CONDITIONAL GO |

# 2. Variances from Test Plan

## 2.1 Schedule Variances

82% schedule adherence. A 2-week slip occurred due to environment issues in Sprint 3, primarily affecting infrastructure provisioning and test bed configuration.

## 2.2 Scope Variances

3 features were descoped to Phase 2:

• Legacy browser support (IE 10-11)

• Print formatting and PDF export

• Analytics v2 integration

## 2.3 Budget Variances

$2.68M of $2.85M budget spent (94% on track). Cost overruns in Sprint 2-3 due to extended environment troubleshooting were offset by efficiency gains in automation.

## 2.4 Resource Variances

1 additional security tester was added in Sprint 4 due to increased OWASP assessment scope. An automation engineer vacancy in Sprint 2-3 delayed API-level test script development by 1 week.

# 3. Quality Assessment

## 3.1 ISO 25010 Quality Characteristics

| Characteristic | Rating | Score | Key Findings |
| --- | --- | --- | --- |
| Functional Suitability | AMBER | 84% | 16% functions unverified. 286 failures under investigation |
| Performance Efficiency | AMBER | 85% | Page load 2.1s (target 2.0s). API 180ms. TPS 450 (target 500) |
| Compatibility | GREEN | 92% | Chrome, Firefox, Edge, Safari verified. iOS/Android responsive |
| Usability | AMBER | 65% | UAT 25% complete. 3 issues: cart UX, checkout flow, search filters |
| Reliability | AMBER | 72% | MTBF 72h (target 100h). Defect density 3.2/KLOC. Recovery 45s |
| Security | AMBER | 88% | OWASP 9/10. 1 XSS pending. PCI-DSS 10/12 verified |
| Maintainability | GREEN | 90% | Code coverage 78%. Static analysis: 12 issues. Modularity 8.2/10 |
| Portability | GREEN | 93% | Docker verified. Migration scripts tested. Cross-platform compatible |

## 3.2 Exit Criteria Assessment

| Criterion | Target | Actual | Status |
| --- | --- | --- | --- |
| All critical defects resolved | 0 open | 8 open | FAIL |
| Pass rate | ≥95% | 90% | FAIL |
| Requirement coverage | ≥90% | 84% | FAIL |
| UAT sign-off | Complete | 25% | FAIL |
| Security audit | Passed | 9/10 OWASP | PARTIAL |
| Performance targets | All met | 85% met | PARTIAL |
| Regression suite | 100% pass | 93% pass | PARTIAL |
| Integration tests | All passed | 88% pass | PARTIAL |
| Unit test coverage | ≥80% | 78% | PARTIAL |
| Documentation | Complete | 90% | PASS |

# 4. Summary of Results

## 4.1 Results by Test Level

| Test Level | Planned | Executed | Passed | Failed | Blocked |
| --- | --- | --- | --- | --- | --- |
| Unit | 1,200 | 1,200 (100%) | 1,152 (96%) | 36 (3%) | 12 (1%) |
| Component | 800 | 760 (95%) | 700 (92%) | 45 (6%) | 15 (2%) |
| Integration | 950 | 820 (86%) | 722 (88%) | 74 (9%) | 24 (3%) |
| System | 1,500 | 910 (61%) | 773 (85%) | 96 (11%) | 41 (4%) |
| SIT | 600 | 300 (50%) | 252 (84%) | 27 (9%) | 21 (7%) |
| UAT | 400 | 100 (25%) | 82 (82%) | 8 (8%) | 10 (10%) |

## 4.2 Results by Test Type

| Test Type | Planned | Executed | Passed | Failed | Blocked |
| --- | --- | --- | --- | --- | --- |
| Functional | 2,800 | 2,240 (80%) | 2,061 (92%) | 134 (6%) | 45 (2%) |
| Performance | 650 | 455 (70%) | 387 (85%) | 50 (11%) | 18 (4%) |
| Security | 500 | 400 (80%) | 368 (92%) | 24 (6%) | 8 (2%) |
| Regression | 1,000 | 750 (75%) | 698 (93%) | 37 (5%) | 15 (2%) |
| Smoke | 500 | 245 (49%) | 167 (68%) | 41 (17%) | 37 (15%) |

## 4.3 Defect Analysis

| Severity | Total | Open | In Progress | Resolved | Closed |
| --- | --- | --- | --- | --- | --- |
| Critical | 8 | 3 | 2 | 1 | 2 |
| Major | 15 | 4 | 3 | 3 | 5 |
| Minor | 18 | 3 | 2 | 5 | 8 |
| Trivial | 6 | 2 | 0 | 1 | 3 |

# 5. Release Recommendation

## 5.1 Recommendation

CONDITIONAL GO

## 5.2 Conditions for Release

| # | Condition | Owner | Target Date | Status |
| --- | --- | --- | --- | --- |
| 1 | Resolve 8 critical defects | Dev Team | 2026-04-13 | In Progress |
| 2 | Patch XSS vulnerability (RSK-003) | Security Lead | 2026-04-10 | In Progress |
| 3 | Complete UAT for Payment/Checkout | QA + PO | 2026-04-17 | Not Started |
| 4 | Performance tuning (TPS to 500) | Perf Engineer | 2026-04-15 | In Progress |

## 5.3 Residual Risks

Risk: Critical defects not resolved in time

Probability: MEDIUM | Impact: HIGH

Mitigation: Dedicate 3 senior engineers, daily standup with dev lead

Risk: UAT backlog cannot be completed

Probability: MEDIUM | Impact: HIGH

Mitigation: Prioritize Payment/Checkout features, parallel UAT streams

Risk: Performance optimization unable to meet targets

Probability: LOW | Impact: MEDIUM

Mitigation: Begin capacity planning now, load test infrastructure scaling

Risk: New defects found during final testing

Probability: HIGH | Impact: LOW

Mitigation: Automated regression suite, focused exploratory testing

Risk: Security remediation introduces regressions

Probability: LOW | Impact: MEDIUM

Mitigation: Separate security testing environment, comprehensive retesting

# 6. Risk Mitigation Summary

Overall risk mitigation: 79.2%

## 6.1 Class A Risks (11 identified)

| Risk ID | Title | Status | Mitigation % |
| --- | --- | --- | --- |
| RSK-001 | Payment data breach | Mitigated | 92% |
| RSK-002 | Order processing failure | Partially Mitigated | 75% |
| RSK-003 | Authentication bypass | Mitigated | 88% |
| RSK-004 | Data loss during migration | Mitigated | 95% |
| RSK-005 | Performance degradation | Partially Mitigated | 70% |
| RSK-006 | Shopping cart errors | Mitigated | 90% |
| RSK-007 | Checkout abandonment | Partially Mitigated | 65% |
| RSK-008 | SQL injection vulnerability | Mitigated | 98% |
| RSK-009 | Inventory sync failures | Partially Mitigated | 72% |
| RSK-010 | GDPR compliance failure | Mitigated | 85% |
| RSK-011 | Multi-currency errors | Mitigated | 80% |

## 6.2 Risk Coverage Summary

| Risk Class | Coverage % | Target % | Status |
| --- | --- | --- | --- |
| Class A | 92% | 95% | AMBER |
| Class B | 78% | 80% | AMBER |
| Class C | 45% | 60% | RED |

# 7. Trend Analysis

## 7.1 Sprint-Over-Sprint Metrics

| Metric | S1 | S2 | S3 | S4 | S5 | S6 |
| --- | --- | --- | --- | --- | --- | --- |
| Test Progress (%) | 12.5 | 25.0 | 37.5 | 50.0 | 62.5 | 75.0 |
| Pass Rate (%) | 85.8 | 86.7 | 87.5 | 88.3 | 89.2 | 90.0 |
| Defect Discovery (/day) | 2.47 | 2.44 | 2.41 | 2.38 | 2.35 | 2.32 |
| Blocked Rate (%) | 3.8 | 3.7 | 3.5 | 3.3 | 3.1 | 3.0 |
| Open Critical Defects | 13 | 12 | 11 | 10 | 9 | 8 |
| Test Velocity (TC/day) | 45 | 78 | 105 | 128 | 135 | 142 |

## 7.2 Key Observations

Defect convergence is positive, with discovery rate trending downward and resolution rate increasing. The pass rate has recovered from the dip in Sprint 3-4 (integration phase) and is trending toward 92% by Sprint 8. Test execution velocity is improving consistently, with 142 test cases per day achieved in Sprint 6 (up from 45/day in Sprint 1). Critical defect count has decreased from 13 to 8, demonstrating effective defect resolution. Current trends support on-time project completion with 95% confidence if velocity is maintained.

# 8. Lessons Learned

| Area | What Went Well | What Could Improve | Action | Owner |
| --- | --- | --- | --- | --- |
| Planning | Risk-based test planning | Environment setup underestimated | Add 15% buffer | Test Manager |
| Design | Test design techniques effective | Usability testing late | Start UAT in S2 | QA Lead |
| Execution | Automation ROI exceeded | Manual resource constraints | Pre-plan staffing | Resource Mgr |
| Automation | API automation 2.5x ROI UI | Script maintenance ongoing | Adopt frameworks | Automation Lead |
| Environment | Stability 97% by Sprint 4 | Early instability cost 2wks | Implement monitoring | DevOps Lead |
| Communication | Weekly risk dashboards | Escalation paths unclear | Escalation matrix | Test Manager |
| Quality Metrics | Defect age leading indicator | Metrics tracking lag | Real-time dashboards | QA Metrics |
| Team Capability | Team grew with project | Security skills gap | Upskill plan Phase 2 | Training Owner |

# 9. Recommendations for Next Release

1. Implement parallel UAT execution in Phase 2 to decompress schedule. The current sequential UAT model has resulted in only 25% completion by Sprint 6. A multi-stream UAT approach targeting payment, checkout, and core commerce flows independently can reduce cycle time by 30-40%.

2. Increase security testing investment. Current security defects represent 7% of root causes, but the compliance scope (GDPR, PCI-DSS, OWASP) warrants 12-15% of test effort. Allocate dedicated security testers from Sprint 1 and include threat modeling in design phase.

3. Establish performance baselines in Sprint 1 of the next phase. Late-stage discovery of throughput bottlenecks (current 450 TPS vs 500 target) necessitates costly architectural changes. Implement load testing and capacity planning as part of design validation.

4. Expand API-level test automation to 70% coverage for Phase 2. Current 42% automation rate limits regression suite velocity. API automation delivers 2.5x ROI over UI automation and should be prioritized in test architecture.

5. Document and standardize test design technique selection matrix. Inconsistent technique application across teams led to coverage gaps in edge cases. Establish a framework mapping requirements complexity to optimal techniques (BVA, EP, decision tables, state transitions, pairwise).

# Appendix A: Document History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 0.1 | 2026-04-06 | QA Team | Initial draft |

# Appendix B: Glossary

RAG: Red-Amber-Green status indicator for metrics

MTBF: Mean Time Between Failures; measure of system reliability

KLOC: Kilo Lines of Code; metric for code volume

BVA: Boundary Value Analysis; test design technique for edge cases

EP: Equivalence Partitioning; test design technique for domain division

OWASP: Open Web Application Security Project; security testing standard

PCI-DSS: Payment Card Industry Data Security Standard

WCAG: Web Content Accessibility Guidelines

UAT: User Acceptance Testing; final validation by business users

SIT: System Integration Testing; test level verifying component interactions