# Master Test Plan

nopCommerce Test Documentation Suite

## Document Information:

Project: nopCommerce

Version: 1.0

Date: 4/6/2026

# Master Test Plan (IEEE 29119-3)

## Scope

This plan covers all testing activities for nopCommerce platform across 6 test levels with 356 test cases for 153 requirements and 25 features.

## Approach

| Test Level | Approach | Team Size |
| --- | --- | --- |
| Unit Testing | Developer-led, white-box testing | Developers |
| Integration Testing | API & component integration | QA Engineers |
| System Testing | End-to-end functional testing | QA Engineers |
| Performance Testing | Load and stress testing | Performance QA |
| Security Testing | Penetration & vulnerability testing | Security QA |
| UAT | Business acceptance testing | Business Users |

## Resources

Team: 10 members

Test Cases: 356

Automation: 80% coverage target

## Entry/Exit Criteria

| Level | Entry Criteria | Exit Criteria |
| --- | --- | --- |
| System Testing | Build ready, test cases approved | 90% pass rate, no critical defects |
| UAT | System testing complete | Business sign-off, production ready |